1. Assumptions (Post–Industrial Base Build-Out)

- FFG: 500’ OAL × 67’ beam × 7,500t

- DDG: 650’ OAL × 88’ beam × 15,000t

- CAG: 800’ OAL × 108’ beam × 32,000t

Cost Drivers

- Yard efficiency gains:

  - GOCO model = reduced profit margins (lease revenue substitutes some profit).

  - Legacy yards = lowest cost (time + materials only).

  - Private yards = slightly higher, but offset by loan assistance.

- DLA bulk buys: –10 to –15% per hull (steel, turbines, radars, VLS, pods).

- ISO & Node yards: Pre-outfitting cuts labor ~8–10%.

- Standardization across classes: Shared IMMs, IWMs, Cerberus mounts, radars, powerplants = reduced design churn.

2. Construction Time per Class

- FFG:

  - Legacy US builds: ~36 months.

  - TriSeadon modular method: 24 months per hull (parallel outfitting, JIT supply).

- DDG:

  - Legacy Arleigh Burke Flight III: ~72 months.

  - TriSeadon: 48 months per hull (fewer design changes, larger yards, modular inserts).

- CAG:

  - Comparable to CGN/large CVN auxiliaries (5+ years historically).

  - TriSeadon: 60 months per hull (standardized heavy-lift modules, fewer bespoke systems).

3. Cost per Ship (2025–2035 $ Estimates)

Baseline: Current U.S. Programs

- FFG-62: ~$1.4–1.6B each (and slipping higher).

- DDG-51 Flight III: ~$2.2–2.5B each.

- CG/large combatants: ~$6–7B if built today.

TriSeadon Adjusted Costs

- FFG: ~$1.25B → $1.0–1.1B each

  - Savings: DLA steel bulk buy ($50–70M), GOCO/legacy margin cut (~$50–100M).

- DDG: ~$2.5B → $2.0–2.2B each

  - Savings: Bulk VLS buys ($100–150M), standardized radar/powerplant (~$100M).

- CAG: ~$6B → $4.5–5.0B each

  - Savings: Scale on steel & power ($250–300M), module standardization (~$200M).

4. Comparative Summary

| Class | Displacement | Build Time | Legacy Cost (est.) | TriSeadon Cost | % Savings |
| --- | --- | --- | --- | --- | --- |
| FFG | ~7,500t | 24 mo | $1.4–1.6B | $1.0–1.1B | 20–30% |
| DDG | ~15,000t | 48 mo | $2.2–2.5B | $2.0–2.2B | 10–15% |
| CAG | ~32,000t | 60 mo | $6–7B | $4.5–5.0B | 20–25% |

✅ Bottom Line

- FFGs: Big winners — TriSeadon beats the troubled FFG-62 program by ~$400–600M per hull and delivers 1/3 faster.

- DDGs: Slightly cheaper but much faster — cutting 2 years off build cycle keeps fleet numbers up.

- CAGs: Still expensive, but $1.5–2B cheaper than comparable legacy cruisers; standardized modules make sustainment easier.

The real gain isn’t just per-hull cost but throughput: with parallel lanes, ISO nodes, and DLA buffers, the Navy avoids bottlenecks that have plagued every major program since the Cold War.

A. National “Capital” GOCO Yards (2 total, $5B each)

1. Mare Island, Vallejo, CA (West Coast)

- Ownership: Former Navy shipyard (federal land, much of it transferred to Vallejo but could potentially be re-acquired by federal action, purchase or land swap and congressional approval).

- Footprint: ~1,400 acres (ample for 3 graving docks, 5 slipways, 5 piers, large module halls, storage).

- Infrastructure: Legacy drydock basins already exist, though major modernization required; deep-water access via San Pablo Bay.

- Capacity: 1 × Large (CAG) build lane, 1 × large refit dock, 2 × Medium (DDG/FFG) build lanes.

- Workforce: Bay Area + Central Valley, legacy shipyard labor pool, strong regional tech base.

- Investment: ~$5B modernization to create a full capital yard and cover Brownfield cleanup.

- Risk: Requires re-acquisition from City of Vallejo (political and legal complexity).

- Pros: Historic Navy site, proven deepwater, potential flagship yard west of Mississippi.

2. Port of Brownsville, TX (Gulf Coast)

- Ownership: ~40,000 acres controlled by Port of Brownsville (public navigation district).

- Candidate Parcel: ~302 acres currently marketed for industrial/maritime use (unpriced, but likely $15M–$60M based on comps).

- Infrastructure: 17-mile channel, ~42 ft draft (authorized deepening to 52 ft), on-dock rail, barge and truck access.

- Capacity: 1 × CAG build lane, 1 × large refit dock, 2 × Medium (DDG/FFG) build lanes.

- Investment: ~$5B for graving docks, Goliath cranes, module halls, logistics facilities. Hurricane hardening (N+1 power, onsite gen, surge protections

- Pros: Massive publicly owned port land; deepwater access; large labor pool from Gulf Coast ship/energy industries.

- Cons: Politically sensitive to repurpose land from a thriving commercial port; would require federal–state negotiation or federally driven reallocation.

B. Regional GOCO Yards (3 total, $3B each, except Marinette at $1B)

3. Marinette, WI (Great Lakes)

- Ownership: Formerly federal (BRAC); now operated by Fincantieri Marinette Marine. Could potentially be re-acquired via negotiated settlement.

- Footprint: ~300 acres, proven DDG/FFG new construction yard.

- Capacity: 2 × Medium (DDG/FFG) build lanes, 1 × medium refit.

- Investment: ~$1B for modernization into modular GOCO.

- Pros: Experienced shipbuilding workforce, existing infrastructure.

- Cons: Currently under private control—would require federal reacquisition.

- Possible replacements if Fincantieri won’t settle: NCBC Gulfport MS, Lake Charles, LA

4. Radio Island, Morehead City, NC (East Coast)

- Ownership: ~154 acres state-owned under NC Ports (within a 200-acre port complex). Expandable via dredge fill.

- Depth: 45–47 ft channel at Beaufort Inlet, no air-draft limits.

- Capacity: 2 × Medium (DDG/FFG) build lanes, 1 × medium refit, ISO/module support.

- Investment: ~$3B for slips, drydocks, and module halls.

- Workforce: Eastern NC labor pool (Onslow, Craven, Pitt Counties); strong pipeline from MCAS Cherry Point (≈3,800+ civilians/military) and Camp Lejeune (≈6,000+ civilians) for skilled trades.

- Pros: Public/state-controlled land; fewer existing conflicts than Charleston.

- Cons: Requires cooperation from NC Ports and state government; some dredging/land reclamation needed.

5. Port Tampa Bay, FL (Southeast)

- Ownership: Hillsborough County Port Authority (public).

- Footprint: ~1,000 acres industrial land, with parcels suitable for 250+ acres dedicated to shipyard. (portoftampa.com)

- Depth: 43 ft today, with federal project to deepen to ~47 ft under way. (portoftampa.com)

- Capacity: 2 × Medium (DDG/FFG) build lanes, 1 × Medium (DDG/FFG) refit, ample space for ISO/module shops and logistics staging.

- Workforce: Tampa/St. Petersburg metro area (~3.2M population) provides a large, relatively untapped industrial and veteran workforce.

- Pros: Public ownership (no private eminent domain); major port with planned deepening; large workforce outside existing Navy shipbuilding hubs.

- Cons: Shared with commercial and cruise shipping—would need careful site selection and coordination to avoid disruption.

1. National Shipyard Expansion

A. New GOCO Capital Yards (Flagships – $5B each)

Mare Island Vallejo CA & Brownsville Tx

- Land: Former Navy/industrial bases; re-aquired under federal control.

- Lanes:

  - 1 × Large (CAG/DDG/FFG) build

  - 1 × Large refit (CAG/DDG/FFG)

  - 2 × Medium (DDG/FFG) build

- Cranes: 600-ton Goliaths at each lane

- Cost: $5B each.

- Timeline: 2026–2032.

- ROI: 2–3% lease = $100–150M/yr per yard (perpetual lease income).

- Governance: Navy retains control; vendors lease lanes. Performance points system: on-time/under budget = +points (expand contracts); late/over budget = –points (risk replacement).

B. New GOCO Regional Yards ($3B each, Marinette $1B)

Tampa Bay FL, Radio Island NC, Marinette (WI)

- Land:

  - Tampa Bay/ Radio Island: State Port Authority/DoD property.

  - Marinette: transferred from Fincantieri under forfeiture settlement (yard acquired free; Navy invests $1B modernization).

- Lanes:

  - 2 × Medium (DDG/FFG) build

  - 1 × Medium refit (DDG/FFG)

- Cranes: 600-ton Goliaths per lane.

- Cost: $3B each (Charleston, Ingleside); $1B (Marinette).

- Timeline: 2026–2031.

- ROI: $60–90M/yr lease per yard.

- Governance: Same performance point system as capital GOCO yards.

C. Legacy Navy Yards (Navy-Run, Direct Federal Spend)

Norfolk (VA), Portsmouth (ME), Puget Sound (WA), Philadelphia (PA), Pearl Harbor (HI)

- Lanes:

  - Norfolk: 1x Medium Build (DDG/FFG)

  - Portsmouth: 1x Medium Build (DDG/FFG)

  - Puget Sound: 1x Medium Build (DDG/FFG)

  - Philadelphia: 1x Medium Build (DDG/FFG)(reclaim & modernize, $2B)

  - Pearl Harbor: 1 × Large refit (CAG/DDG/FFG)

- Cranes: 600-ton Goliaths per lane.

- Cost: 4 × $1B + 1 × $2B = $6B.

- Timeline: 2027–2035.

- ROI: No income, lowest cost hulls (time + materials, no margin) overtime ROI.

- Strategic Role: Baseline comparison for GOCO/private yards; training pipelines; nuclear/CVN/SSN sustainment.

D. Private Yards (Loan-Assisted Expansion)

- Sites: 10 (Gulf, Great Lakes, East, West) — excluding DDG-51 program yards.

  - Lanes: 1x Medium (DDG/FFG) build and/or 1x Medium (DDG/FFG) refit lane with 1x 600t crane.

- Cost: $500M each = $5B total.

- Funding: 1% fixed federal loans, repayment begins after first hull.

- Timeline: 2027–2035.

- ROI: Net-neutral — ~$5.75B repaid on $5B loans.

- Strategic Role: Widens base, creates control factors to measure against GOCO/legacy performance, uses skilled contractors to set training and skills for other yards.

E. ISO & Module Yards (State Partnerships)

- Sites: 20 across 20 states.

- Scale: 5–20 acre facilities.

- Products: ISO pods, berthing nodes, Cerberus CIWS mounts

- Cranes: Container cranes/forklifts only.

- Cost: $250M each = $5B total.

  - 50/50 split: $2.5B federal loan @2% + $2.5B state/local.

- Timeline: 2026–2030.

- ROI: Loan fully repaid (~$2.9B). States keep jobs; federal cost ~0.

- Strategic Role: Expands political footprint to 20+ states; keeps module supply distributed.

2. Defense Logistics Agency (DLA) Supply Chain Model

A. Central Procurement

- DLA = single buyer of steel, engines, turbines, radars, VLS, batteries, IMMs, IWMs, Odyssey pods, Cerberus CIWS, DEW.

- Buys 10–20 shipsets at a time; reduces cost 10–15%.

- Steel requires new domestic naval-grade mills (Midwest/South). Federal loans finance upgrades.

B. Depots & Logistics

- 4 regional depots:

  - East Coast (Norfolk/Philly)

  - Gulf Coast (Mobile/Ingalls)

  - West Coast (SF Bay Area)

  - Midwest (Great Lakes/Marinette)

- Store shipsets, modules, ISOs; deliver JIT to yards.

C. Strategic Inventory Doctrine

- Baseline: 10 FFG + 10 DDG + 4 CAG shipsets (24 ships).

- Golden Rule: If inventory vs build conflicts → build wins. No yard sits idle.

- Scale-up:

  - 2026–30: 2–3 FFG + 1–2 DDG sets.

  - 2030–35: 5 FFG + 5 DDG + 2 CAG.

  - 2035+: steady 10/10/4 floor.

D. Funding

- 2026–30: $3–4B (steel mill loans, depot builds, turbine contracts).

- 2030+: $1.5–2.5B annually (sustain reserves + active builds).

- Steel mill loans repaid at 2–3%.

3. Financial Picture

| Category | Sites | Cost | ROI/Repayments | Net Federal Impact |
| --- | --- | --- | --- | --- |
| New GOCO Flagships | 2 | $10B | $200–300M/yr lease | $10B |
| New GOCO Regionals | 3 | $7B | $180–270M/yr lease | $7B |
| Legacy Navy Yards | 5 | $6B | None (cheapest hulls) | $6B |
| Private Yards | 10 | $5B loans | ~$5.75B repaid | ≈0 |
| ISO/Module Yards | 20 | $2.5B fed loans + $2.5B states | ~$2.9B repaid | ≈0 |
| Steel Mills & Depots | — | $3–4B loans | Repaid at 2–3% | ≈0 |

Gross Federal Outlay: ~$31–32B
Repayments: ~$11–12B
Net Federal Cost: ~$19–21B over 6–8 years
Ongoing Lease ROI: ~$380–570M/yr (GOCO yards)

4. Timeline (Phases)

- 2026–2029: Marinette online (2 FFG lanes). ISO yards in first 10 states. Tampa/Radio construction.

- 2028–2032: Mare Island & Brownsville (CAG build/refit). Tampa/Radio DDG lanes open. First legacy yards (VA, ME, WA) online.

- 2030–2035: Philadelphia DDG lane active. Pearl Harbor CAG refit ready. All ISO yards finished. Private yard expansions complete.

- 2035+: Full national capacity online: ~14 DDG/FFG buildways, 10 DDG/FFG drydocks, 2–3 CAG docks, 17 fit-out berths. Steady state: 8 FFG/yr, 6 DDG/yr, 2 CAG/yr + parallel refits.

✅ Why This Works

- Control: GOCO yards federally owned — Navy can swap out poor performers without losing capacity.

- Performance Management: Lease point system enforces accountability (On-Time/On-Budget = rewarded; late/over = penalized).

- Redundancy & Competition: 5 GOCO, 5 Navy-run, 10 private = three comparative streams; prevents bottlenecks.

- 5 new GoCo shipyards are in new workforce areas providing untapped labor options.

- Resilience: DLA keeps 24 shipsets in reserve but prioritizes throughput (no idle yards).

- Steel Security: Federal loans ensure U.S. naval steel capacity expands without taxpayer-owned mills.

- Politics: 25–30 states benefit via GOCO, legacy, private, and ISO yards.

- Redundancy in case of vendor failure, weather, war access to multiple shipyards to continue building refitting ships throughout the TriSeadon program.

- Affordability: Net Federal spend ~$20B, easily absorbed by Navy’s $40–47B annual shipbuilding budget.

- Return: GOCO yards generate ~$400–600M/yr lease income; legacy yards lower per-hull costs; private/ISO/state yards repay loans.